* Consultant appointed for developing the Layout/Zoning Plan
* Plan have been prepared and submitted to GMADA for approval in the Month of May, 2012
* The Plan was scrutinised by GMADA and reply to the observations of GMADA has already been submitted
* In the meantime Punjab Govt. decided to improve the overall Master Plan of Mullanpur area (New Chandigarh), which will finally enhance the beauty & value of the area. GMADA office is working on this.
* The Layout Plan of Society will be taken up for approval by GMADA after revising the Master Plan of Mullanpur.
* In the meantime, Infrastructure Development Plans have been finalised i.e. Water Supply, Sewerage, Roads, Electricity etc.
* The finalisation of Estimates for these Services is under process.
* Tenders for infrastructure development will be finalised as soon as Layout Plan is approved by GMADA.
* After approval of Layout Plan, Environmental Clearance will be processed.
* After getting Environmental Clearance, the Construction/ Development activity will be started and it will take about 1 – 1.5 years for completing the Development.